### Content:

- Library Management System

- Banking Security Upgrade

- School Attendance Portal

- Event Management App

- Hospital Management System

- Online Examination System

- Food Delivery App

- Student Management System (XP focus)

- E-Government Portal

- Online Shopping Platform

- Hospital Appointment Booking

- College ERP System

## Case Study 1 – Library Management System

### Background

The city college library still uses paper-based systems to manage thousands of books, student records, and issue/return transactions. Each time a student borrows a book, the librarian manually writes details into a register. Over time, records have become difficult to maintain, and it’s hard to generate reports or track fines accurately. The management has decided to computerize the entire process by developing a Library Management System (LMS) that can record books, issue history, and student details digitally.

### Problem Description

The college administration already knows exactly what functions are needed. They have listed features such as book entry, borrower details, issue and return records, fine calculation, and report generation. There are no plans for major changes after the requirements are documented. The management expects the software to be completed within three months, and they prefer that each phase be approved before the next begins. They are not technical, so they want detailed documentation to track progress.

### Challenges

Although requirements are stable, the team faces typical project management challenges: documentation, scheduling, and testing discipline. Because the project follows a strict sequential order, delays in early stages (like requirements or design) will affect the entire schedule. Another risk is discovering errors late — for example, a design mistake might not be found until testing begins.

### Proposed Development Approach

The development team plans to follow a linear, phase-based model. They will first collect and finalize all requirements, then move to system and database design. Only after approval will they start coding and testing. Each phase will produce clear deliverables: a requirement specification document, a design document, the source code, and finally a tested product ready for deployment. This structured approach ensures every stage is verified before moving on, minimizing confusion and rework.

## Case Study 2 – Banking Security Upgrade

A major bank wants to upgrade its ATM software to improve security. The system handles thousands of daily transactions and customer data, so any failure could cause serious financial loss. Every component—login, transaction, database access—must be verified carefully.
The bank’s software team decides to link each development phase directly with a testing phase: requirement verification, design validation, coding tests, and system integration. The testing process runs parallel to development. Documentation and traceability are required for every stage to meet government and audit standards.
The project is large and risk of error is high, so quality control is critical. The team wants to ensure that every function passes through verification and validation before moving to the next stage.

## Case Study 3 – School Attendance Portal

A school wants an online attendance and grading system for teachers and parents. The project has multiple modules: student profiles, attendance, grades, and messaging. The school management wants to release the system step by step.
In the first version, only attendance tracking will be developed. Later versions will add grading and communication features. After each release, the school will test and suggest improvements. This approach allows the system to grow gradually without waiting for all features to be finished.
The development team plans to divide the work into multiple “increments,” each delivering a working module. They will test and integrate every increment before starting the next.

## Case Study 4 – Event Management Web App

A private event company wants a web application for managing bookings, payments, and vendor coordination. The company wants it ready in two months because they have a big event coming.
They can provide daily feedback and participate in design and testing. The team plans to use prebuilt components for payment and scheduling to save time. Multiple developers will work in parallel to create and integrate modules.
Due to the short timeline, fast user feedback, and reuse of components, the focus is on rapid development and iterative improvement.

## Case Study 5 – Hospital Management System

A medium-sized hospital wants a digital management system to handle patient data, appointments, billing, and lab reports. However, the doctors and staff are not sure exactly what they need. They say, “We want to see a working version first.”
The developers decide to create a basic prototype with limited features. Doctors will use it, give feedback, and suggest changes. This process may repeat several times until everyone agrees. Only then will the team develop the final system.

## Case Study 6 – Online Examination System

A university wants to build an online examination system that manages question banks, student logins, and result generation. The system involves data security and large-scale integration.
The project team identifies major risks: cheating prevention, database failure, and system load during exams. They decide to analyze risks at every phase and build the system in cycles. Each cycle includes planning, risk analysis, engineering, and evaluation.
As each loop of the project finishes, the team refines the product and moves closer to the final version.

## Case Study 7 – Food Delivery App

A startup wants a mobile app like FoodPanda. They plan to launch early and add new features gradually. Requirements will evolve as users start using the app. The team will deliver working versions every two weeks.
They will hold daily meetings to review progress, fix issues, and plan short sprints. The product owner will decide priorities based on user feedback.
The focus is on flexibility, teamwork, and customer collaboration.

## Case Study 8 – Student Management System (XP Focus)

A small software company is building a system for managing student details, grades, and performance. The customer wants frequent updates and high code quality. The team uses pair programming, continuous testing, and short release cycles.
They write test cases before coding and refactor regularly to keep the code simple. Every two weeks, they deliver a working version and collect feedback. The development team communicates closely with the customer to confirm each change.

## Case Study 9 – E-Government Portal

A national IT department plans to create a unified citizen portal to manage taxes, identity records, and public services. The system is very large, involving many stakeholders and developers.
The project will take over a year, and requirements from different departments will evolve. The team wants to build the system iteratively, with focus on architecture and use-cases. Each phase will refine and extend the system.

## Case Study 10 – Online Shopping Store

An e-commerce business wants an online platform with shopping carts, payments, and order tracking. They plan to launch a basic version first, then add AI recommendations and analytics later.
The company wants to start earning revenue early but continue adding advanced features in future updates. Each release must integrate smoothly with existing components.

## Case Study 11 – Hospital Appointment Booking App

A hospital chain wants to replace its outdated appointment system with a modern mobile app. They need it quickly — within one month. Doctors and patients will review each prototype and suggest changes. The developers will adjust features based on continuous feedback.

## Case Study 12 – College ERP System

A large university wants one integrated ERP system covering admissions, exams, finance, and staff management. The system must support thousands of users and different departments.
The project will take several months, and many risks — like data consistency and security — must be analyzed. The team will plan, design, and refine the system through multiple iterations.

| Case Study | Recommended Process Model | Reason |
| --- | --- | --- |
| Library Management System | Waterfall | Fixed requirements, simple structure |
| Banking Security Upgrade | V-Model | Strong testing and validation focus |
| School Attendance Portal | Incremental | Phased delivery of modules |
| Event Management Web App | RAD | Rapid development and component reuse |
| Hospital Management System | Prototyping | Unclear requirements, iterative feedback |
| Online Examination System | Spiral | Risk-driven, complex project |
| Food Delivery App | Agile (Scrum) | Frequent delivery, changing needs |
| Student Management System | Extreme Programming (XP) | Continuous testing and pair programming |
| E-Government Portal | Unified Process (UP/RUP) | Large-scale, architecture-based |
| Online Shopping Store | Incremental / Agile | Gradual expansion after first release |
| Hospital Appointment App | RAD / Prototyping | Fast feedback cycles and short deadline |
| College ERP System | Spiral / UP | Iterative development, risk analysis |

# 🧱 1. Case Study: Waterfall Model – Library Management System

### 📘 Overview

A medium-sized college library wants a Library Management System to automate book issue, return, fine calculation, and record keeping.
Since the requirements are fixed and well-understood, the Waterfall Model—as explained by Pressman—is most suitable. It follows a linear, sequential process where each phase must be completed before the next begins.

### ⚙️ Step-by-Step Application of the Waterfall Model

1. Requirement Analysis:
Librarians, administrators, and IT staff meet to define system needs. Requirements include:

- Issue and return tracking

- Fine calculation for late returns

- Catalog search by title/author

- User registration (students, teachers)

- Report generation

All requirements are documented in a Software Requirement Specification (SRS) document. Once approved, no major changes are allowed.

2. System Design:
System architects prepare the overall system design.
Database design includes tables like Books, Users, Transactions.
Flowcharts and data flow diagrams define how data moves between modules.
At this stage, technology stack (e.g., Java + MySQL) is finalized.

3. Implementation (Coding):
Developers write code module by module:

- UserModule for login and registration

- BookModule for adding/searching books

- TransactionModule for issue and return
Each module is coded and internally tested.

4. Testing:
After implementation, the testing team performs:

- Unit Testing: Each function is tested individually.

- Integration Testing: Modules are combined and tested together.

- System Testing: The complete system is checked against the SRS.

5. Deployment:
Once testing passes, the system is installed in the library.
Librarians are trained to use it. Documentation is handed over to the client.

6. Maintenance:
After launch, small issues (e.g., report formatting, data correction) are handled through maintenance updates.

### ✅ Advantages Observed

- The process was simple and easy to manage.

- Because requirements were stable, no rework was needed.

- Documentation at every step made maintenance easy.

### ❌ Disadvantages

- The client could only see the product after full development.

- Late discovery of design issues required costly fixes.

- If requirements had changed, restarting from scratch would be necessary.

### 🎯 Outcome

Within four months, the Library Management System went live successfully.
Waterfall worked perfectly because requirements were clear, technology was stable, and risks were low.
It demonstrated Pressman’s principle that the Waterfall Model is best for small, well-defined, predictable projects.

# 🔁 2. Case Study: Iterative Model – Online Learning Platform

### 📘 Overview

A company wants to build an Online Learning Platform similar to Coursera or Udemy.
The exact features and course structure are not fully known at the start, but the company wants a working system early and plans to improve it with user feedback.
Thus, the Iterative Model—which delivers a system through multiple cycles of design, build, and refine—is selected.

### ⚙️ Working of the Iterative Model

Iteration 1 – Core System (MVP):
Developers build the most essential functions:

- User registration and login

- Course listing page

- Basic video playback
After 4 weeks, this minimal viable product (MVP) is deployed.
Students test it and request: “Add quizzes and progress tracking.”

Iteration 2 – Improved Version:
The team adds quizzes, user progress tracking, and certification features.
Developers modify the database to store quiz results.
After 3 more weeks, the updated version is released.

Iteration 3 – Advanced Features:
Based on new feedback, a discussion forum and messaging system are added.
UI design is improved for better usability.
Teachers can now upload notes and assignments.

Iteration 4 – Analytics and Reporting:
The final iteration includes course analytics dashboards, recommendation algorithms, and system optimization.

### 🧩 Activities in Each Iteration (as per Pressman’s Framework)

Each cycle includes:

- Communication – Collect feedback from users.

- Planning – Define what to build in this iteration.

- Modeling – Design and prototype the new features.

- Construction – Code and test.

- Deployment – Deliver the iteration to users.

### ✅ Advantages

- Early working product available to users.

- Continuous improvement through feedback.

- Easier to detect and fix problems early.

- Flexible and adaptable to change.

### ❌ Disadvantages

- Poor planning can cause overlapping changes.

- Integration between versions can become complex.

- Project cost can rise with too many iterations.

### 🎯 Outcome

After four iterations (5 months), the platform became feature-rich and stable.
Students and instructors were satisfied because their feedback directly shaped the system.
This case shows how the Iterative Model supports Pressman’s idea of progressive refinement—each iteration moves the product closer to perfection.

# 🌀 3. Case Study: Spiral Model – Hospital Management System

### 📘 Overview

A hospital wants a large, reliable Hospital Management System (HMS) to handle patients, doctors, pharmacy, and billing.
Since the project is complex and risks are high (security, downtime, safety), the Spiral Model—a risk-driven evolutionary model described by Barry Boehm and Pressman—is chosen.

### ⚙️ Working of Spiral Model

The project progresses through four main task regions in each loop:

Loop 1 – Planning & Risk Analysis:
Requirements are collected for patient registration and doctor scheduling.
Risk: data loss or privacy breach.
A prototype is built to test database security.

Loop 2 – Engineering Phase:
Architecture is designed using a centralized database.
Modules for billing and pharmacy are coded.
Risk: system downtime. Solution: introduce backup servers.

Loop 3 – Construction & Testing:
Lab and report modules are added.
Integration testing ensures data flows correctly between pharmacy, billing, and patient management.

Loop 4 – Deployment & Review:
The HMS is deployed in one branch.
Doctors and nurses test it.
Feedback is gathered for improvements.

Each loop includes planning, risk evaluation, engineering, and customer feedback before moving forward.

### ✅ Advantages

- Risks like data security and performance are handled early.

- Flexible structure allows changes after every loop.

- Continuous feedback ensures user satisfaction.

- Early prototypes improve communication with clients.

### ❌ Disadvantages

- Requires highly skilled and experienced developers.

- Costly and time-consuming for smaller projects.

- Management complexity due to multiple iterations.

### 🎯 Outcome

The final HMS was secure, reliable, and fully integrated.
Each loop reduced uncertainty and improved quality.
Pressman’s risk-driven approach proved ideal for large, safety-critical projects like healthcare systems.

# ⚡ 4. Case Study: Agile Model – Food Delivery Application

### 📘 Overview

A startup wants to build a Food Delivery App similar to Zomato or Uber Eats.
They plan to launch quickly, then evolve with user feedback.
Because requirements are expected to change frequently, the Agile Model (Scrum Framework) is used, following Pressman’s Agile principles:

- Rapid delivery

- Customer collaboration

- Continuous feedback

- Flexibility

### ⚙️ Agile Implementation (Scrum Process)

Sprint 1 (2 Weeks):
Goal: Develop login and restaurant list.
Daily stand-ups track progress.
At the sprint review, the product owner requests sorting by rating.

Sprint 2 (2 Weeks):
Goal: Add cart and payment.
Continuous integration ensures stable builds.
At review, users suggest adding live order tracking.

Sprint 3 (2 Weeks):
Goal: Add delivery tracking and reviews.
Testers verify GPS accuracy and order history.
The app is beta released in one city.

Sprint 4 (2 Weeks):
Goal: Add offers, coupons, and notifications.
Team holds a sprint retrospective and improves workflow.

### 🧩 Agile Principles in Action (Pressman-based)

- Individuals and interactions → small, cross-functional teams.

- Working software → deliver new version every sprint.

- Customer collaboration → client involved in every review.

- Responding to change → backlog reprioritized regularly.

### ✅ Advantages

- Early delivery keeps investors and users engaged.

- User feedback directly shapes next sprint.

- Improves product quality through frequent testing.

- Encourages teamwork and ownership.

### ❌ Disadvantages

- Less focus on documentation.

- Difficult for inexperienced teams.

- Not ideal for large, rigidly defined projects.

### 🎯 Outcome

In just 8 weeks, the startup released a working MVP and gained real customers.
New features were added every sprint without stopping operations.
Agile proved perfect for fast-moving, customer-focused applications where requirements evolve constantly.
Pressman’s Agile philosophy—“build quickly, adapt continuously, and deliver value early”—was fully realized.

# 🏥 Case Study 1: Hospital Management System (Spiral Model)

### 📘 Overview

Hospitals handle critical data — patients, doctors, prescriptions, billing, and lab results — where accuracy, reliability, and risk control are vital.
Because of high risk (data loss, patient safety), the Spiral Model suits this project best.
It allows iterative development with continuous risk analysis at every loop.

### ⚙️ Working of Spiral Model for HMS

1. Objective Setting (Loop 1 – Planning):
Project goals are defined: patient registration, doctor scheduling, pharmacy, and billing modules.
Stakeholders discuss budget, scope, and data privacy requirements (HIPAA compliance).

2. Risk Analysis (Loop 1 – Prototype Phase):
Key risks include data security breaches, system downtime, and incorrect patient data entry.
A small prototype for patient data management is built to test security and data handling.
Feedback helps developers choose the right database technology (e.g., PostgreSQL with encryption).

3. Engineering (Loop 2 – Core Development):
Modules like patient registration and billing are designed and coded.
Risk: data synchronization between departments.
Solution: implement a centralized database.

4. Evaluation (Loop 2 – Testing & Review):
Doctors and staff test the prototype. Issues like slow response time are identified and fixed.

5. Next Loops (Expansion):
Later loops integrate pharmacy, lab, and reporting systems. Each loop reduces technical risk and adds features.

### ✅ Advantages in This Case

- Early identification of security and reliability risks.

- Continuous improvement with user (doctor/staff) feedback.

- Modular growth allows safe scaling.

### ❌ Challenges

- Time-consuming due to repeated reviews.

- Requires skilled risk analysts.

### 🎯 Outcome

After four spiral loops, a robust, secure HMS is deployed hospital-wide.
Risk management throughout development ensured patient safety and data security.

# 🧑‍💻 Case Study 2: Online Examination System (Prototyping Model)

### 📘 Overview

A university plans to create an Online Examination System for conducting tests and generating instant results.
The exact user interface, security settings, and report format are unclear initially.
Hence, the Prototyping Model is ideal — it helps clarify vague requirements through user feedback.

### ⚙️ Steps Using Prototyping Model

1. Quick Planning:
Basic functions are decided: student login, exam screen, timer, and automatic grading.
But administrators are unsure how question management or result viewing should look.

2. Quick Design and Prototype Development:
Developers create a sample interface:

- Login form

- Multiple-choice question layout

- Simple result page

3. User Evaluation:
Teachers and students test the prototype.
Feedback:

- “Add question categories (easy, medium, hard)”

- “Show time left on screen”

- “Display detailed score breakdown.”

4. Refinement:
Prototype is updated to include these features.
Admin and teacher dashboards are added for exam scheduling and result analysis.

5. Final System Development:
The approved prototype becomes the reference for the final system.
Proper coding, database integration, and testing ensure stability and performance.

### ✅ Advantages in This Case

- Teachers could visualize and refine the exam interface early.

- Reduced communication gap between developers and educators.

- Final product met exact user needs.

### ❌ Disadvantages

- Extra effort to rebuild production-quality code after prototype approval.

- Users expected quick deployment even when backend was not ready.

### 🎯 Outcome

Within three prototype iterations, the Online Examination System became feature-rich and easy to use.
This model helped convert unclear ideas into a precise, functioning application.

# 🍔 Case Study 3: Food Delivery Application (Agile Model)

### 📘 Overview

A startup wants a Food Delivery App similar to Swiggy or Uber Eats.
They want to launch quickly and improve based on user feedback.
Since requirements are expected to change frequently, the Agile Model (Scrum Framework) is most suitable.

### ⚙️ Working of Agile in This Case

Sprint 1 (2 Weeks):

- Develop login and restaurant listing features.

- Conduct daily stand-up meetings.

- Deliver first working version to investors.

Sprint Review:
Users request filters by cuisine and price.

Sprint 2 (2 Weeks):

- Add cart, payment gateway, and order tracking.

- Continuous integration and testing ensure smooth updates.

Sprint Review:
Feedback: “Add delivery time estimation and live order tracking.”

Sprint 3 (2 Weeks):

- Implement GPS tracking, delivery ratings, and push notifications.

- Bug fixes and UI improvements done through daily communication.

Sprint 4 (2 Weeks):

- Focus on promotions, coupons, and loyalty points.

- Conduct beta testing in one city and gather customer feedback.

### ✅ Advantages in This Case

- Fast release of usable versions (every two weeks).

- Real-time feedback from customers improved app usability.

- High adaptability — new features added anytime.

- Encouraged teamwork between developers, designers, and marketing staff.

### ❌ Disadvantages

- Rapid changes sometimes confused developers.

- Documentation lagged behind.

### 🎯 Outcome

The app launched in 6 weeks with essential features and evolved with each sprint.
Agile ensured speed, flexibility, and customer satisfaction.

# 🧾 Summary Comparison

| Case Study | Process Model Used | Reason for Selection | Outcome |
| --- | --- | --- | --- |
| Hospital Management System | Spiral Model | Needed strong risk management and reliability | Secure, stable system with iterative risk control |
| Online Examination System | Prototyping Model | Requirements were unclear; user feedback crucial | Final design perfectly matched expectations |
| Food Delivery App | Agile Model (Scrum) | Needed speed, flexibility, and customer involvement | Quick, user-friendly app with frequent updates |

# Case Study 1: Online Shopping Platform (Incremental Model)

### 📘 Overview

An e-commerce company wants to develop a full-featured Online Shopping Platform with product catalog, shopping cart, payment gateway, and customer feedback.
Since launching all features together would take too long, the company decides to follow the Incremental Model, as recommended by Pressman for projects that can be developed and delivered in successive versions or increments.

### ⚙️ Application of Incremental Model

Increment 1 – Core System (Month 1–2):
The team begins with the basic framework — user registration, login, and product browsing.
After successful testing and deployment, customers can view products but not purchase them yet.
Feedback from this version helps the team refine the interface and navigation.

Increment 2 – Shopping Cart and Checkout (Month 3–4):
Developers add cart and checkout modules.
Testing ensures smooth product addition and order confirmation.
The system now allows users to add items to a cart and simulate a purchase (COD).

Increment 3 – Payment Integration (Month 5–6):
The next version includes secure payment methods (credit card, PayPal, digital wallet).
Security testing is performed using real-time test data.

Increment 4 – Reviews and Loyalty Features (Month 7–8):
Customer feedback system, rating module, and reward points are added.
Continuous integration ensures previous increments work properly.

### ✅ Advantages in This Case

- The company could release early versions to customers and start earning revenue.

- Early increments allowed usability feedback and bug correction.

- Each increment was tested independently, ensuring system stability.

### ❌ Challenges

- Required consistent architectural design from the start.

- Integration of older and newer increments sometimes caused version issues.

### 🎯 Outcome

The platform evolved smoothly from a simple product catalog to a full-fledged online shopping app within eight months.
The incremental approach aligned perfectly with Pressman’s principle of “delivering partial functionality early and improving with each release.”

# 🏥 Case Study 2: Hospital Appointment Booking System (RAD Model)

### 📘 Overview

A healthcare startup wants to launch a Hospital Appointment Booking System quickly.
It must let patients book appointments, receive SMS reminders, and check doctor availability.
Because the project has tight deadlines and active user involvement, the Rapid Application Development (RAD) Model is chosen.

### ⚙️ Phases of RAD in This Project

1. Business Modeling:
Analysts study how appointments are currently handled manually.
Data flow — patient → receptionist → doctor schedule — is mapped to identify process bottlenecks.

2. Data Modeling:
Entities like Patient, Doctor, Appointment, and Payment are defined with relationships.
Database tables are designed using visual modeling tools.

3. Process Modeling:
Developers convert data models into interactive screens and workflows.
A prototype of the “Book Appointment” page and doctor availability calendar is created.

4. Application Generation:
Using low-code RAD tools (e.g., Oracle Forms, OutSystems), modules are developed rapidly.
The prototype evolves into a working system in weeks instead of months.

5. Testing and Turnover:
Users (receptionists and doctors) test the system.
Minor bugs are fixed immediately, and the system goes live after 8 weeks.

### ✅ Advantages in This Case

- Speed: The entire system was delivered in just 2 months.

- User Involvement: Doctors and receptionists continuously gave feedback.

- Reusability: Common modules like login and notifications were reused.

### ❌ Disadvantages

- RAD required skilled developers and dedicated users for continuous feedback.

- Some backend optimizations were postponed for speed.

### 🎯 Outcome

The startup successfully launched the booking system across 10 clinics.
Pressman’s RAD approach proved ideal for fast delivery and real-time collaboration, turning a business idea into a working product quickly.

# 🎓 Case Study 3: College ERP System (Unified Process Model – UP/RUP)

### 📘 Overview

A large university wants to implement an Enterprise Resource Planning (ERP) System to manage admissions, attendance, exams, payroll, and finance.
The project is complex, involves multiple stakeholders, and requires strong architecture and risk management.
Hence, the Unified Process (UP/RUP) is chosen — the Pressman-recommended structured iterative model that is use-case driven, architecture-centric, and incrementally developed.

### ⚙️ Phases of Unified Process in This Case

1. Inception Phase:
The project scope is defined — admission, academics, HR, and finance modules.
Stakeholders (admins, teachers, finance staff) are identified.
High-level use cases such as “Register Student”, “Generate Salary”, and “Publish Result” are documented.
Feasibility and cost estimation are approved.

2. Elaboration Phase:
System architecture is created.
High-risk areas — data integration and security — are analyzed.
A small prototype tests login, user authentication, and role-based access control.
UML diagrams define workflows and relationships among modules.

3. Construction Phase:
Modules are developed in iterations:

- Iteration 1: Student Admission

- Iteration 2: Attendance & Exams

- Iteration 3: Payroll & Finance
Testing is continuous after each iteration.

4. Transition Phase:
The ERP is deployed in phases — first for one department, then campus-wide.
Training sessions are held, and user feedback refines the final version.

### ✅ Advantages in This Case

- Clear documentation using UML ensured long-term maintainability.

- Modular architecture made the system scalable.

- Risks were mitigated early through elaboration-phase prototypes.

### ❌ Disadvantages

- Initial setup and modeling required time and expertise.

- Complex management across multiple teams.

### 🎯 Outcome

The college ERP went live within one year, connecting 12 departments and 5,000 users.
The Unified Process helped maintain balance between structure and flexibility.
Each iteration improved reliability while architecture remained consistent — just as Pressman’s UP model prescribes.

# 🧾 Summary Comparison

| Case Study | Model Applied | Why Chosen | Key Outcome |
| --- | --- | --- | --- |
| Online Shopping Platform | Incremental Model | Needed staged delivery & customer feedback | Smooth evolution from catalog to full app |
| Hospital Appointment Booking | RAD Model | Tight deadline + user participation | Delivered in 2 months with high user satisfaction |
| College ERP System | Unified Process (UP) | Large-scale system needing architecture & risk control | Structured, scalable, and reliable ERP deployment |

| Feature | Prototype Model | Spiral Model | Incremental Model |
| --- | --- | --- | --- |
| Main Purpose | To understand customer requirements and get feedback early. | To manage risks and improve the system through multiple cycles. | To deliver usable parts of the system step by step. |
| Output After Each Cycle | A prototype (demo or mock-up, not a full working system). | An improved version or prototype with more features each time. | A working, usable part of the final product (increment). |
| Is it a Working Version? | ❌ No, usually not fully working — only for showing design and features. | ⚙️ Partly working — becomes more complete after each spiral. | ✅ Yes, each increment is a working part of the system. |
| When Customer Can Use It | Customer can see and give feedback early, but can’t use it in real life. | Customer can review prototypes after each spiral, but use final product only at the end. | Customer can use the product after each increment (early delivery). |
| When Final Product is Ready | After the prototype is approved, actual system is built separately. | After the last spiral, final working system is ready. | System grows increment by increment, and is usable throughout. |
| Example | Making a mobile app prototype just to show the look and flow — not a real app. | Making a banking system, improving it in cycles until all features and risks are handled. | Making a school system module by module (registration → attendance → exams). |